**CIS660 AUTHORING TOOL PROGRESS REPORT**

To be sent to SHL via email by midnight on Sunday of each week

**WEEK OF:\_\_\_\_\_\_\_week2 (3.13-3.17)\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Name of Authoring Tool \_\_\_\_\_\_\_\_\_\_Layout pre-Master \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

* Current date: \_\_\_\_\_\_\_\_\_\_\_3.19\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_
* Name: \_\_\_\_\_\_\_\_\_\_\_ Runjie Zhao\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Task Activities since the Last Report**

* Tell me what Design Doc work plan tasks you worked on over the past week
  + We planned to work on the Algorithm preparation and design doc revise
* Tell me specifically what the work consisted of and what was accomplished
  + Runjie is trying to figure out the quadrangulation process.
  + Licheng is trying to figure out the quadrangulation process and find a possible tiling solver.
* List the number of hours you worked on each of these tasks this week
  + Runjie Zhao 3hr on quadrangulation process and tiling problem
  + Licheng Cao 2hr on quadrangulation process and tiling problem
* List the total number of hours you have spent working on your authoring tool since the start of the project
  + Runjie 3h
  + Licheng 2h

**Activities Planned for Next Week**

* Tell me what you will be working on next week and what you plan to accomplish in terms of the work plan tasks and milestones
  + Prepare the algorithm for the plugin

**Work Plan Tasks Completed to Date**

* Tell me what tasks you have completed to date (as defined in your Design Doc Work Plan)
  + None.

**Problem Areas**

* Identify any significant technical issues, problems or roadblocks you have encountered (if any) which you think have or will affect your development schedule.
  + We meet a lot of problems. The first problem is that the paper’s website is missing which means that there are no source codes for us. The second problem is quadrangulation process is also missing in this paper and we are thinking about triangulating faces. So we should need to read one reference of the paper, which talked about related problems.
* If you have fallen behind schedule, let me know the reason why.
  + Preparing for last week’s primer paper presentation.